**Educational and cultural center (HUB)**

* Before the war, the construction of a center for business support, investment attraction, development of the youth movement and development of the territory was started
* **35%** of construction works in the amount of **$154,8** thousand have already been completed
* Task: completion of construction and equipment of premises
* Terms of implementation: **10 months**
* For the completion of construction works and for equipment, is needed: **$1,3 million**